# Top 10 Risks

# Implementation

Fail to finish everything on the task list.

Probability: Significant Impact: Significant Priority: Moderate

# Motion Sickness

Motion sickness occurs because of slow refresh rate, poor resolution, and visual vestibular mismatch.

Probability: Significant

Impact:

Moderate Priority:

Significant

# Oculus Package

The Oculus package is creating many bugs for our project.

Probability: Significant Impact: Significant Priority: Significant

Probability:

Moderate Impact:

Significant Priority:

Significant

Eye strain

Eye strain may occur from too much exposure to HEV (high energy light) for long period of time.

# Bugs

Errors, flaws, glitches in the program that produce incorrect or unexpected results.

Probability: Severe Impact Moderate Priority: Significant

Probability: Moderate Impact: Significant Priority:

Severe

# Time Estimation

Under estimation of times that will take to finish a task.

# Busy Schedule

Busy schedule caused by other classes works, which is taking time away from spending on the project.

Probability: Significant Impact: Significant Priority: Significant

# Git

Mistake in git branch, pushing, merging.

Probability: Significant Impact: Moderate Priority: Significant

# Headset Damage

Accidental drops occur during programming and user testing session.

Probability: Moderate Impact: Significant Priority: Moderate

Due Date

Miss Due date, and approaches deadline with too many tasks.

Probability: Significant Impact: Significant Priority: Significant